## Slide 1: DFSP Onboarding Playbook
From Intake to Go-Live
Presented by: Zar Chi Tun | October 21, 2025

## Slide 2: The Challenge We're Solving
Common Pain Points | Our Playbook Solution
Complex, unclear onboarding process | A battle-tested playbook built from successfully onboarding multiple DFSPs across different markets. While not every challenge has a perfect solution, this framework provides predictability, clarity, and proven tools to accelerate your journey.
Unpredictable integration timelines | 
Security setup confusion | 
Limited visibility into readiness requirements | 
Reactive rather than proactive support | 

## Slide 3: The Complete Onboarding Journey
01
Intake & Readiness Initial assessment, capability evaluation, and prerequisite verification
03
Development & Configuration Core connector implementation, security setup, and endpoint configuration
05
Go-Live Rehearsal Production readiness review, cutover planning, and rollback procedures
02
Technical Design Architecture alignment, integration option selection, and requirements finalization
04
Testing & Validation API conformance testing, end-to-end scenarios, and performance verification
06
Launch & Support Production deployment, monitoring activation, and ongoing optimization

## Slide 4: Stage 1: Intake & Readiness Checks
 | Design Workshop Comprehensive overview of Mojaloop APIs, system architecture, and payment workflows.
 | Readiness Assessment Structured evaluation form covering infrastructure, Technical skills, backend systems, and security posture. Identifies gaps early to prevent downstream delays.
 | Business Requirements Transaction volume projections and growth forecasts Service-level objectives and uptime requirements Customer experience goals and channel preferences Regulatory compliance requirements documentation
Key Tool: High-Level Technical Readiness Document provides the complete assessment framework used across all DFSPs
Getting the Foundations Right

## Slide 5: Stage 2: Technical Design (1)
Option 1: Payment Manager Recommended for most DFSPs Complete Mojaloop open-source solution with SDK plus enhanced functionality for business operations, technical monitoring, and simplified onboarding workflows. Best for: Organizations seeking comprehensive tooling with minimal custom development
✓ Fastest time-to-production
Option 2: Mojaloop SDK For experienced teams Core Mojaloop component handling security and asynchronous connections. Requires additional development for operations management and monitoring. Best for: Teams with strong development capacity wanting more control
Option 3: Direct API Integration Maximum customization Build directly against Mojaloop APIs with complete implementation responsibility. Highest effort but maximum flexibility for unique requirements. Best for: Large institutions with specialized needs and dedicated engineering resources
Choosing Your Integration Path

## Slide 6: Stage 2: Technical Design (2)
Building Confidence Early
What Happens Here …
Detailed API specification mapping between DFSP backend system and Mojaloop standard
Sandbox environment provisioned with test credentials and endpoints
Guided integration testing using Postman collections and automated test harnesses
Continuous feedback loop with shared test results and issue tracking
Key Tool: Technical Specification Mapping Document and Guidelines

## Slide 7
 | Certificate Exchange Mutual TLS (mTLS) implementation with server and client certificates. JWS keys configured for message signatures and non-repudiation.
 | Authentication OAuth2 token setup with role-based access control (RBAC). Multi-factor authentication enforced for portal access.
 | Network Setup IP whitelisting and VPN tunnel configuration. Shared endpoint documentation ensures secure communication paths.
 | Validation Security verification testing confirms all protocols working correctly before production access granted.
Establishing Trust Between Systems
Key Tool: Security Configuration Workbook with step-by-step validation scripts
Stage 3: Development & Configuration

## Slide 8: Stage 4: Testing and Validation
Unit Testing
Individual API endpoint validation against specification. Covers happy paths, error conditions, and edge cases for each integration point.
Integration Testing
End-to-end transaction flows through sandbox environment. Tests account discovery, quotation, and transfer completion sequences.
Performance Testing
Load testing at projected transaction volumes. Validates response times, throughput capacity, and system stability under stress.
Security Testing
Penetration testing and vulnerability assessment. Confirms certificate validation, encryption standards, and access controls.
1
2
3
4
Key Tools: End-to-End Testing template and QA Test Scenarios template
API Conformance Testing Framework

## Slide 9: Stage 5: Go-Live Rehearsal
Practicing Before Production
Friendly User Testing (FUT)
Internal validation with select participants using real money transactions. Validates core functionality, and API integrations, in near-production environment.
Closed User Group (CUG)
Expanded testing with institutional employees. Assesses real user behavior, system performance under volume, and operational processes including support and dispute resolution.
Full Launch Phase
Public launch with unrestricted access for all registered customers of participating payment service providers
Success Criteria: All use cases passing, integration stability confirmed, security validated, accurate reporting generation and settlements.

## Slide 10: Stage 6: Post-Launch Support
Continuous Partnership Structured handover from onboarding to operations teams Dedicated support channels (hotline, portal, escalation paths) Regular check-ins for first 90 days post-launch Knowledge sharing on system updates and API changes Feedback loop: insights from your operations improve the playbook
From Onboarding to Partnership
99.8% System Availability High availability maintained across all connected DFSPs | 24/7 Monitoring Continuous transaction monitoring and system health checks | <1 hour Response Time Average time to first response on critical issues

## Slide 11: Tools & Templates That Make It Work
Readiness Assessment Form
Specification Mapping Template
Project
Workplan
Onboarding Checklist
Security Configuration Guide
End To End Testing Template
Find the template folder link in here!

## Slide 12: The Transformation
Before the Playbook | With the Playbook
❌ Unclear process with reactive support | ✓ Standardized, guided process with proactive support
❌ Lengthy and inconsistent onboarding process | ✓ Optimized onboarding with predictable progress
❌ Security setup confusion and rework | ✓ Clear security framework and templates
❌ Limited visibility into readiness status | ✓ Real-time progress tracking and collaboration
❌ Each DFSP reinventing the wheel | ✓ Proven approach refined across multiple DFSPs
Real Impact: This playbook represents learnings from successfully onboarding DFSPs across different markets, technical capabilities, and use cases. It's a living framework that continues to improve with each implementation.

## Slide 13
Zar Chi Tun
zarchi.tun@thitsaworks.com
www.thitsaworks.com
Thank You