## Slide 1: WynePay Friendly User Testing Experience
Dr. Pyae Phyo Lwin, Su Mon Aung
ThitsaWorks

## Slide 2
Overview
The WynePay Platform, created under the Myanmar Microfinance Digitization (MMD) Project, supports digital financial inclusion through a participant-governed, shared and open system for real-time payments.
Implemented by
Technology Partner
Managed by
Supported by
There are 180 MFIs in Myanmar.
30+ banks and 15+ mobile money providers make
one-to-one connections
too complex
+
180
45

## Slide 3
What is WynePay?
WynePay is a participant-governed, shared and open platform for financial institutions to more easily and cost effectively transact with each other.
WynePay’s use cases focus on payments that most effectively serve the underbanked.
2022
Scheme Owner
Participants
Scheme Operator
ThitsaWorks
Technology Support
INFITX
Set rules and governance
Define use cases
Include other participants
Manage technology operations
Manage business operations
Support scheme owner
Support Mojaloop technology
Provide integration assistance

## Slide 4: BENEFITS
USERS
MFS
MFIs
REGULATIONS
Lower cost
Greater access to cash-in/out points
Greater choice of financial provider
Development of digital ecosystem (P2P, merchants)
Reduced cost through centralized functions (API, fraud, reconciliation, settlement merchants)
Access to multiple payment channel with one integration
Increased efficiency from digitization
Reduced cost of integration, reconciliation, settlement, and fraud
Improved technology choice
Increased financial inclusion through greater reach and innovation
Better visibility into transactions
Move towards digital economy

## Slide 5
Friendly User Testing
Testing phase in the WynePay Platform
The main objective was to test possible scenarios in the loan repayment use case to identify issues and gaps in the system implementation as well as the business processes before the next phase of the project which is the Closed User Group (CUG) testing phase.
Proper documentation of FUT will feed next phases with valuable inputs.

## Slide 6
Friendly User Testing Status
 | FUT1 | FUT2
Period | 30 Sep 2021 – 31 Mar 2022 | 13 June 2022 – 15 May 2023
Total transactions | 339 | 207
Use Case | Loan Repayment | Loan Repayment
No. of DFSPs | 5 (3 MFIs and 2 Mobile Wallets) | 8 (4 MFIs and 4 Mobile Wallets)

## Slide 7: Operational Documentation
Technical Assessment form
Day-to-Day Operation User Guide for Settlement Process
Dispute Management Process
Fraud Risk Management
Risk Management Framework
Risk Management Procedure
Risk Management Registry
Support Service Workflow
Service Desk Portal User Guide

## Slide 8: Onboarding Experiences
Technical Assessment File - to assess DFSPs’ backend system API ability and understand the system before the onboarding process
Onboarding checklist and Project Plan - to keep the team on track and not miss the important points
Specification file – to include agreed workflow of the use case, rules such as rounding logic, and API mapping between the backend system and Mojaloop to facilitate the integration process
Conduct two types of testing - integrated testing and end-to-end testing
Require proper guidance on clear understanding of DFSP’s API documentation

## Slide 9: Settlement Experiences
Use Document Management System
Apply the four-eyes principle (Maker Checker Method)
Generate the audit reports for liquidity and NDC weekly basic
Prepare the approval request form for Executive team and request approval if Hub operation team member like to add or withdraw the funds besides the settlement process
Monitor the DFSP liquidity balance according to the updated balance mail sent by the settlement bank

## Slide 10: Customer Service Experiences
Give Service desk portal training to DFSPs to ensure DFSPs are familiar with the system when they like to raise the issue
Prefer to raise the issue in the communication channel
Hide the customer information such as client name, phone number, etc. in the screenshot or pictures for the error troubleshooting process between DFSPs

## Slide 11: Improvements from Experience
Challenge | Potential Solution
Lack of visibility for the NDC usage for DFSPs | Participant Portal (DFSP Portal)
Lack of ability to synchronize workflow in DFSP wallet and Mojaloop API response. For example: The refund process is needed for the failed transaction due to validation errors like insufficient liquidity on the payer side since the payer deducts the transaction amount once the user clicks the final confirm button without waiting for Hub’s response. | Engage with the wallet providers to consider and implement amount reserved step (or) deduct the transaction amount after receiving the successful API response in transfer phase
Lack of sufficient agent network | Expand agent network; Incentives for agents
Lack of incentives for the major mobile wallets to join WynePay | Regulatory mandate

## Slide 12: Thank You!