## Slide 1: PI 22: Workstreams

## Slide 2: Workstream Framework
We choose to define a set of goals meaningful to Product Council and in alignment with the goals of the Mojaloop Foundation:
A number of national deployments with International Connectivity
  Supported by a number of sub-national (sector- or region-specific) deployments
A self-sustaining Mojaloop Community
  Development, maintenance and deployment support being contributed by Community members
Mojaloop Foundation participation in international standards and payments bodies by right, as a recognized partner

## Slide 3: Three Pillars, their Objectives, the Roadmap and the Goals
Product Council’s workstreams are built around the concepts of:
A Foundational “Quality Product”
Three pillars, aimed at:
  Making adoption of Mojaloop easier
  Helping deployments achieve impact and sustainability through scale
  Recognizing the need to connect to other payments services
These pillars combine to support the goals of the Mojaloop Foundation
The roadmap is the identification of workstreams for each pillar, and their sequencing, in pursuit of those goals.
Make Adoption Easier
Achieve Scale
Connect to Other Systems
Quality Product
Goals

## Slide 4: Objectives, Pillars and Goals
Goals
Pillar 1
Pillar 2
Pillar 3
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective
Workstream Objective

## Slide 5: Objectives for Pillar 1: Make Adoption Easier
Increase the options for deployment, with a focus on on-prem
Improve support for nation-scale deployments
Make it easier for potential deployers to evaluate Mojaloop
Foster a fintech/SI community

## Slide 6: Objectives for Pillar 2: Achieve Scale
Ensure the sustainability and relevance of deployments
Bring Mojaloop deployments into people’s daily lives

## Slide 7: Objectives for Pillar 3: Connect to Other Systems
Develop options for interconnection with other key players
Make sure our multi-lateral cross-border proposition is fit for purpose, embraces emerging standards, and can be supported by the platform
Ensure Mojaloop is the preferred payments and settlement solution for the DPG community
Ensure our various cross-border efforts use best practice
Enhance visibility in the international payments space
Embrace emerging standards

## Slide 8: Objectives for Foundation: Quality Product
Ensure our various activities in cross border and national deployments are supported by our settlement model
Improve support for nation-scale deployments
Make sure everything works together, and is kept up to date
Make it easier for hub operators to keep their service up to date with Mojaloop developments
Ensure Mojaloop is a secure platform, from the perspectives of both transactions and operation

## Slide 9: Workstreams
Two classes of workstream identified:
Technical workstreams Aimed at building something Outputs: code, or code specifications/designs
Strategic workstreams Aimed at defining APIs, engaging with external standards bodies etc Outputs: Technical workstream definitions

## Slide 10: Technical Workstream
An “Official” technical workstream:
Is subject to the Workstream Governance rules
Must align with the objectives of at least one Pillar
Must align with the goals of a Pillar, to which the workstream will be assigned
Has defined technical outputs from the start
  Either code, or specifications for code
Lasts for one PI
  Can be extended by consensus at a Community Meeting, with new/refined technical outputs
Outputs reviewed by Product Council
  In parallel reviewed by Design Authority, to ensure we have a “Quality Product”
Code output to be integrated into next version of Mojaloop
  According to schedule defined by Core team

## Slide 11: Pillar 1: Technical Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Status | Comment
MiniLoop | Upgrade to Mojaloop V15, BOF etc. |  | Good Progress
Azure Phase Two | Microsoft to OpenSource Mojaloop packaging work and Tom Daly to work with Microsoft and Sybrin to update the Azure marketplace install to v15+ |  | Good Progress
Fintech Sandbox | Deploy Mojaloop into a sandbox environment. Develop processes for onboarding fintechs. |  | Work in progress
Support for On-Prem | Design and Build Infrastructure as Code (IaC) in order to provide an reproducible and automated manner to provision the infrastructure and application layers of a Mojaloop switch running on Kubernetes that includes security elements supporting MTLS, JWS, and OAuth. |  | Stalled, awaiting Community support. This is a high priority for the Foundation.
Alternative Multi-Cloud Native Deployment Tool | Alternative one-click deployment options for other cloud providers |  | Good Progress

## Slide 12: Pillar 2: Technical Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Status | Comment
Merchant Payments | For this PI, develop Merchant Registry; develop white label customer app connecting via PISP |  | Good progress, but much still to be done

## Slide 13: Pillar 3: Technical Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Status | Comment
Next Gen Settlement | Support for multiple simultaneous settlement models, including performance enhancements through immediate assignment of transactions to batches |  | Good progress. As part of the Core support, Miguel now working with Jason to integrate into existing Mojaloop Core.
MOSIP Integration | Support for routing payments to a MOSIP alias, through integration with MOSIP, Mifos and supporting integration with OpenG2P |  | Work in progress

## Slide 14: Quality Product: Technical Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Status | Comment
Next Gen Settlement/ Tigerbeetle | Develop next gen settlement engine, including support for multiple simultaneous settlement models, plus performance enhancements through immediate assignment of transactions to batches. Integrate with core Mojaloop and Admin API. Continue to support vNext. |  | Work in progress. Key to a national scale deployment.
vNext | Build the next generation version of Mojaloop, designed to be secure, scalable, efficient to run and extensible. This new version, code-named vNext is being built according to the guiding principles of the Reference Architecture and the leanings of the Performance and Scalability PoC. |  | Work in progress. Very much accelerated in the last 2 months.
Core Team | This workstream is about maintaining the Mojaloop core (and supporting) services and the latest stable release of Mojaloop, while facilitating the next release (or release candidate) of Mojaloop and supporting integration of work from other workstreams. |  | Work in progress.
Mojaloop Update and Lifecycle Management | Improve lifecycle management to facilitate seamless deployments and upgrades, without for example loss of data. |  | Slow start, but good progress now. Potentially important for hub operators

## Slide 15: Strategic Workstreams
An “Official” strategic workstream:
Must align with the objectives of at least one Pillar
Must align with the goals of a Pillar, to which the workstream will be assigned
Not limited to one PI
  Assumed to be relatively low intensity, constrained by interactions with external entities
By default, will carry over from one PI to the next
  Terminated when no longer useful
Expected to deliver outputs in alignment with goals
  Technical workstream definitions, for potential adoption at the next Community Meeting

## Slide 16: Pillar 3: Strategic Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Status | Comment
Interledger | Specification of a CNP, other Interledger updates |  | Good Progress
International Payments Addressing | This workstream aims to work on a design to address payments to users, aliases in payment systems outside of the current scheme (or across a scheme's boundary) |  | Slow start, but an important workstream with the prospect of collaboration with UNCDF
ISO 20022 | Development of an IIPS schema for ISO 20022 |  | Work in progress
FX Support | Specification of an FX API for Mojaloop, supporting PvP. TTK support for the API, plus a demonstrator |  | All good, except a demonstrator.
CrossBorder SIG | Develop long term strategy for foreign exchange; develop white papers |  | Work in progress

## Slide 17: PI 21 Workstream Review

## Slide 18: Pillar 1: Technical Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Comment
MiniLoop | Upgrade to Mojaloop V15, BOF etc. | Complete. Move to maintenance.
Azure Phase Two | Microsoft to OpenSource Mojaloop packaging work and Tom Daly to work with Microsoft and Sybrin to update the Azure marketplace install to v15+ | Complete. Move to maintenance.
Fintech Sandbox | Deploy Mojaloop into a sandbox environment. Develop processes for onboarding fintechs. | Complete. Move to maintenance.
Support for On-Prem | Design and Build Infrastructure as Code (IaC) in order to provide an reproducible and automated manner to provision the infrastructure and application layers of a Mojaloop switch running on Kubernetes that includes security elements supporting MTLS, JWS, and OAuth. | Continues to next PI.
Alternative Multi-Cloud Native Deployment Tool | Alternative one-click deployment options for other cloud providers | Move to maintenance.

## Slide 19: Pillar 2: Technical Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Comment
Merchant Payments | For PI 21, develop Merchant Registry; develop white label customer app connecting via PISP | Continues to next PI

## Slide 20: Pillar 3: Technical Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Comment
Next Gen Settlement | Support for multiple simultaneous settlement models, including performance enhancements through immediate assignment of transactions to batches | Continues to next PI
MOSIP Integration | Support for routing payments to a MOSIP alias, through integration with MOSIP, Mifos and supporting integration with OpenG2P | Continues to next PI

## Slide 21: Quality Product: Technical Workstreams
(Workstreams post-mid PI review)
Workstream | Description | Comment
Next Gen Settlement/ Tigerbeetle | Develop next gen settlement engine, including support for multiple simultaneous settlement models, plus performance enhancements through immediate assignment of transactions to batches. Integrate with core Mojaloop and Admin API. Continue to support vNext. | Continues to next PI
vNext | Build the next generation version of Mojaloop, designed to be secure, scalable, efficient to run and extensible. This new version, code-named vNext is being built according to the guiding principles of the Reference Architecture and the leanings of the Performance and Scalability PoC. | TBD: Subject to review
Core Team | This workstream is about maintaining the Mojaloop core (and supporting) services and the latest stable release of Mojaloop, while facilitating the next release (or release candidate) of Mojaloop and supporting integration of work from other workstreams. | Continues to next PI
Mojaloop Update and Lifecycle Management | Improve lifecycle management to facilitate seamless deployments and upgrades, without for example loss of data. | Continues to next PI

## Slide 22: Workstreams for PI 22

## Slide 23: Technical workstreams to be carried over to PI 22
Group | Workstream | Description
Pillar 1 | Support for On-Prem | Design and Build Infrastructure as Code (IaC) in order to provide an reproducible and automated manner to provision the infrastructure and application layers of a Mojaloop switch running on Kubernetes that includes security elements supporting MTLS, JWS, and OAuth.
Pillar 2 | Merchant Payments | Implement Merchant Registry. Move to PoC
Pillar 3 | Next Gen Settlement | Support for multiple simultaneous settlement models, including performance enhancements through immediate assignment of transactions to batches
Pillar 3 | MOSIP Integration | Support for routing payments to a MOSIP alias, through integration with MOSIP, Mifos and supporting integration with OpenG2P
Quality Product | Tigerbeetle | Develop next gen settlement engine, including support for multiple simultaneous settlement models, plus performance enhancements through immediate assignment of transactions to batches. Integrate with core Mojaloop and Admin API. Continue to support vNext.
Quality Product | Core Team | This workstream is about maintaining the Mojaloop core (and supporting) services and the latest stable release of Mojaloop, while facilitating the next release (or release candidate) of Mojaloop and supporting integration of work from other workstreams.
Quality Product | Mojaloop Update and Lifecycle Management | Improve lifecycle management to facilitate seamless deployments and upgrades, without for example loss of data.
Workstream leads will be required to set out a new set of objectives for the next PI

## Slide 24: Strategic Workstreams continue as before
Workstream | Description
Interledger | Specification of a CNP, other Interledger updates
International Payments Addressing | This workstream aims to work on a design to address payments to users, aliases in payment systems outside of the current scheme (or across a scheme's boundary)
ISO 20022 | Development of an IIPS schema for ISO 20022
FX Support | Specification of an FX API for Mojaloop, supporting PvP. TTK support for the API, plus a demonstrator
CrossBorder SIG | Develop long term strategy for foreign exchange; develop white papers
Workstream leads will be engaged with to define outputs, for potential adoption as Technical Workstreams

## Slide 25: PI 22 - Candidate New Workstreams
Choose 3 from:
PISP Extensions, implementation of V2.0
National CBDC for Settlement (retail or wholesale)
Payment Manager Adoption; complete documentation, test coverage
Foreign Exchange; move from specification to implementation
Performance Characterisation
  Internal/black box
Toolkit extensions to support testing Participant connections
Strategic Workstream:
Mechanisms for the integration of existing IPSs into Mojaloop-based regional scheme

## Slide 26: Voting

## Slide 27: Breakouts
Deep dive into each workstream
Describe the functionality to be implemented
Set out the objectives for the next PI
Draft acceptance criteria
Choose a workstream lead
Identify workstream participants
Schedule the first workstream meeting
Publish details on the Community Portal

## Slide 28: Thank You